# BP Subsystem Components

Figure 1: Component Overview

Figure 1: Component Overview captures all BP subsystem components involved in the WP29 implementation in one diagram.

It involves the design time modelling of collaboration definitions, choreographies as the basis for derivation of executable collaborative business processes. The latter encompasses external as well as internal BPs which are then deployed at runtime into the orchestration engines in each partner’s administrative domain.

The development will be conducted in two main iterations:

M18: first development cycle

M24: second development cycle

## Collaboration Definition Modelling

On an implementation level, this involves modelling choreographies in XML based specification languages such as WS-CDL during collaboration design time. The preferred approach is to provide a graphical modelling tool. WS-CDL is not yet a standard, but in its current development stage, despite of already identified shortfalls, the most mature effort in dealing with an objective perspective on multiparty collaborations.

Three possibilities to meet the objective were identified in the beginning:

- Start with a graphical SAP Research tool called “Maestro”. The tool models simple choreographies, external and internal BPs and is able to store them in a proprietary XML format. The possibility of transforming the choreography into  WS-CDL has to be evaluated.

- Use established, standard compliant means of graphical choreography modelling and transform the output to WS-CDL. Since TrustCoM adopted UML as a cross-WP modelling standard, UML state charts, activity and/or sequence diagrams are candidates for modelling approaches. The different UML chart types still have to be evaluated if they are able to capture all required choreography facets.

- As yet (May 2005), no CDL related tooling was discovered so far. Members of the WS-CDL working group announced the possible availability of a CDL-Editor (non-graphical) for mid of May 2005. The usefulness and actual availability of such tools are uncertain.

Regardless of the chosen modelling approach, generated CDL description have to be validated for both, syntactical correctness compared to the WS-CDL schema and for being a “stable” choreography, e.g. terminating, without deadlocks, endpoint compatibility (endpoints involved in message exchanges should actually be able to understand the messages), etc. The VO setting introducing a top-down modelling approach is expected to make verification easier than in non-VO ecosystems, e.g. peer-to-peer choreography modelling without a conceptually central VO Management. To have a timely prototype ready for M18 which may be used in testbed WPs, modelling may be constraint to a strict top down approach allowing for easier verification.

Moreover, the modelled WS-CDL will already address TSC requirements raised by the VO Management WP 28. TSC tasks which will later at runtime meet TSC requirements already need to be modelled in choreographies. Such modelling is twofold, first, the generic activity type of a TSC task has to be considered without assigned duties. Such duties will be assigned by a TSC extension role. The assignment may occur during runtime but also at design time, if the role can be already specified.

A sensible approach would be to annotate the generated WS-CDL with the information needed to generate TSC tasks for the executable processes.

Also at design time, at least for the first instance, mentioned TSC extension roles will be specified in form of a XML document. A first draft of a TSC extension role specification is available in WP21.

In the end, the goal is of course not to model choreographies and extension roles manually for each VO collaboration, but to follow a template based approach where the modelling tools store choreography and extension role templates in e.g. the BP registry. Such templates are then used to automatically create respective instances and tailor them for the VO at hand.

## Generation of external/private processes

Following the path of the modelled WS-CDL choreography, the next component, the CDL++2BPEL service takes a choreography as input its duty is to derive deployable external and internal processes. The ambitious goal is to provide this in an automated fashion which will probably need more than one development cycle.

The “++” part in the service name hints at the previously mentioned shortfalls of CDL wrt broadcast behaviour, tendering and bidding scenarios.  Such interaction parts will probably require an augmentation of the CDL syntax and/or semantic, depending on the solution approach to be taken. Either, the strategy would be to leave the syntax as unchanged as possible and use means of semantic annotation or vive versa.

The first development cycle will achieve by taking at least one or two of the essential missing interaction patterns and implement them in the derivation process by creative usage of WS-standards such as BPEL correlation sets, WS-Coordination in combination with suitable operational messaging protocols.

TSC task annotations from the choreography model developed during design time will be left for the second development cycle, but an interface definition will be specified to handle TSC annotations. The necessary interface implementation will be provided in the second development cycle, mainly providing a TSC task implementation as described in the next paragraph.

At least two possibilities for external/private process generation are identified:

- flexible but demanding: external processes will be specified as abstract BPEL processes, adapter processes implementing the interface for orchestrated private processes to interact according to a choreography with counterparts in other domains. This approach would even allow for recursion of external processes, but will require orchestration engine augmentations. Private processes will be specified in executable BPEL.

- Focus on TSC: private processes will be specified in BPEL, external processes will be specified as their corresponding WSDL interface definition, annotated with TSC information, e.g. captured in WS-Policy specifications. Since executable BPEL processes are at least deployed along with their WSDL interface definition into BPM systems, this approach may re-use exisiting BPEL related technology without modification and early results can already focus on a TSC integration.

In the early discussions about the WP29 development, approach 2) was favoured by SAP, ETH and ATOS.

The second development cycle will further the modelling methodology refinement, especially the possibilities of process derivation taking existing private processes into account will be explored.

## Business Process deployment

The BP deployment part now deals with the runtime aspects of the BP subsystem. The CDL++2BPEL service prepared a deployable process package. The TSC information annotated within the CDL description is now incorporated in TSC task implementations within the deployable processes. The TSC runtime aspects are captured within the TSC extension roles. The BPM system in this case needs a TSC  extension role deployment service, available at runtime, to assign the TSC related extension roles to particular TSC task instances.

Technically, the first development cycle will use manually generated and tailored TSC extension role documents, the second development cycle will explore the possibilities of automatic tailoring of extension role templates (for each TSC category, see WP21 for those), based on choreography and process interaction patterns.

Private processes and WSDLs will be deployed in the ActiveBPEL engine, already used in SAP’s 1 year review demonstration.